OneFlesh

Code Review Issue Register

End-to-End Assessment Report  •  May 2026

6 CRITICAL  •  18 HIGH  •  14 MEDIUM  •  6 LOW

# Table of Contents

# Executive Summary

A comprehensive review of the OneFlesh Reformed Church Matrimonial Platform identified 44 issues across 10 categories. 6 Critical issues require immediate attention before any production deployment, including hardcoded credentials and SQL injection vulnerabilities. 18 High issues should be addressed in the first sprint post-launch. 14 Medium and 6 Low issues can be addressed in subsequent iterations.

| Severity | Count | Must Fix Before Launch |
| --- | --- | --- |
| Critical | 6 | YES — Block deployment |
| High | 18 | Recommended |
| Medium | 14 | Sprint 2 |
| Low | 6 | Sprint 3 |
| Total | 44 |  |

# Critical Issues

Must fix before any production deployment.

| C-01 JWT Secret Hardcoded [CRITICAL] ¦ Security |  |
| --- | --- |
| File | apps/api/src/config/auth.config.ts |
| Description | JWT secret is a hardcoded string literal 'oneflesh-secret-key-2024' in source code. |
| Business Impact | Complete authentication bypass possible; all user sessions compromised if code is public. |
| Technical Impact | Any attacker with source access can forge valid JWTs for any user. |
| Solution | Move to env var JWT_SECRET, minimum 256-bit entropy, validate on startup. |
| Effort | 1 hour |

| C-02 Passwords Logged in Plaintext [CRITICAL] ¦ Security |  |
| --- | --- |
| File | apps/api/src/middleware/logger.middleware.ts |
| Description | Request body including passwords is logged to stdout without sanitisation. |
| Business Impact | Passwords appear in plaintext in log files and monitoring dashboards. |
| Technical Impact | Log aggregators (Datadog, CloudWatch) store credentials permanently. |
| Solution | Add sanitiseBody() redacting password, token, secret fields before logging. |
| Effort | 2 hours |

| C-03 SQL Injection via Raw Query [CRITICAL] ¦ Security |  |
| --- | --- |
| File | apps/api/src/modules/profiles/profiles.repository.ts |
| Description | Search query param concatenated directly into WHERE clause string. |
| Business Impact | Full database read/write access via crafted search strings. |
| Technical Impact | Data exfiltration, data corruption, potential RCE on some DB configs. |
| Solution | Replace with parameterised query using Prisma's where: { name: { contains: q } }. |
| Effort | 1 hour |

| C-04 Missing Rate Limiting [CRITICAL] ¦ Security |  |
| --- | --- |
| File | apps/api/src/main.ts |
| Description | No rate limiting on any endpoint; auth endpoints especially vulnerable. |
| Business Impact | Brute-force attacks on login, credential stuffing, DoS vulnerability. |
| Technical Impact | Server resources exhaustible; login endpoint has unlimited attempts. |
| Solution | Add express-rate-limit: 5 req/15min on auth, 100 req/15min on API globally. |
| Effort | 2 hours |

| C-05 Prisma Client Per Request [CRITICAL] ¦ Performance |  |
| --- | --- |
| File | apps/api/src/modules/**/*.service.ts |
| Description | new PrismaClient() instantiated on every service call, not shared singleton. |
| Business Impact | Database connection pool exhaustion under moderate traffic (>50 concurrent users). |
| Technical Impact | Each instantiation opens new DB connections; PostgreSQL default max is 100. |
| Solution | Create singleton prisma.ts, import shared instance across all services. |
| Effort | 2 hours |

| C-06 No Input Validation on API [CRITICAL] ¦ Security |  |
| --- | --- |
| File | apps/api/src/modules/profiles/profiles.controller.ts |
| Description | Request bodies accepted and passed to DB without schema validation. |
| Business Impact | Malformed data corrupts database; unexpected fields cause runtime errors. |
| Technical Impact | No defence against oversized payloads, type coercion attacks, mass assignment. |
| Solution | Add class-validator DTOs or Zod schemas with ValidationPipe globally. |
| Effort | 4 hours |

# High Priority Issues

Should be resolved in Sprint 1 post-launch.

| H-01 Refresh Token Not Implemented [HIGH] ¦ Auth |  |
| --- | --- |
| File | apps/api/src/modules/auth/ |
| Description | Access tokens never refreshed; users logged out after expiry with no graceful recovery. |
| Business Impact | Users forcibly logged out mid-session; poor user experience. |
| Technical Impact | No rotation of tokens; stolen tokens valid until hard expiry. |
| Solution | Implement /auth/refresh endpoint with httpOnly cookie refresh token. |
| Effort | 4 hours |

| H-02 CORS Wildcard in Production [HIGH] ¦ Security |  |
| --- | --- |
| File | apps/api/src/main.ts |
| Description | cors({ origin: '*' }) allows any domain to make credentialed requests. |
| Business Impact | Any malicious website can make authenticated API calls on behalf of logged-in users. |
| Technical Impact | CSRF-style attacks enabled across all endpoints. |
| Solution | Set CORS_ORIGIN env var; whitelist specific domains per environment. |
| Effort | 1 hour |

| H-03 No HTTPS Enforcement [HIGH] ¦ Security |  |
| --- | --- |
| File | apps/api/src/main.ts |
| Description | No redirect from HTTP to HTTPS; no HSTS headers. |
| Business Impact | Credentials and session tokens transmitted in plaintext over HTTP. |
| Technical Impact | Man-in-the-middle attacks can intercept all API traffic. |
| Solution | Add helmet() middleware and configure HTTPS redirect in reverse proxy. |
| Effort | 2 hours |

| H-04 File Upload No Validation [HIGH] ¦ Security |  |
| --- | --- |
| File | apps/api/src/modules/uploads/ |
| Description | File uploads accept any MIME type and have no size limits. |
| Business Impact | Server storage exhaustion; malicious file execution risk. |
| Technical Impact | Attackers can upload executable files or extremely large files. |
| Solution | Whitelist image MIME types, add 5MB size limit, scan file magic bytes. |
| Effort | 3 hours |

| H-05 Alliances Expose All Users [HIGH] ¦ Privacy |  |
| --- | --- |
| File | apps/api/src/modules/alliances/ |
| Description | Alliance list endpoint returns data for all churches, not scoped to caller's church. |
| Business Impact | Church members can see matrimonial data belonging to other churches. |
| Technical Impact | Privacy breach; potential GDPR/data protection violation. |
| Solution | Add churchId filter using JWT claims in all alliance queries. |
| Effort | 2 hours |

| H-06 Counselling Sessions Unscoped [HIGH] ¦ Privacy |  |
| --- | --- |
| File | apps/api/src/modules/counselling/ |
| Description | Any authenticated user can list all counselling sessions across all churches. |
| Business Impact | Sensitive pastoral counselling data exposed across churches. |
| Technical Impact | Data isolation failure; cross-tenant data leakage. |
| Solution | Filter by churchId extracted from JWT on all counselling queries. |
| Effort | 2 hours |

| H-07 AI Prompt Injection Unguarded [HIGH] ¦ Security |  |
| --- | --- |
| File | apps/api/src/modules/ai/ |
| Description | User messages passed directly to Claude API without sanitisation. |
| Business Impact | Attackers can manipulate AI responses or extract system prompt context. |
| Technical Impact | Prompt injection can bypass system instructions and leak sensitive context. |
| Solution | Add system prompt boundary enforcement; sanitise for prompt injection patterns. |
| Effort | 3 hours |

| H-08 Error Stack Traces Exposed [HIGH] ¦ Security |  |
| --- | --- |
| File | apps/api/src/middleware/error.middleware.ts |
| Description | Full stack traces returned to client in production. |
| Business Impact | Internal architecture, file paths, and library versions revealed to attackers. |
| Technical Impact | Stack traces aid exploitation by revealing attack surface details. |
| Solution | Return generic error message to client; log full stack server-side only. |
| Effort | 1 hour |

| H-09 No Pagination on Profiles [HIGH] ¦ Performance |  |
| --- | --- |
| File | apps/api/src/modules/profiles/ |
| Description | Profiles list returns entire table; will timeout with large datasets. |
| Business Impact | App becomes unusable as church membership grows; timeouts for end users. |
| Technical Impact | Full table scan on every request; memory and CPU exhaustion at scale. |
| Solution | Add cursor-based pagination with take/skip params, default limit 20. |
| Effort | 3 hours |

| H-10 Missing DB Indexes [HIGH] ¦ Performance |  |
| --- | --- |
| File | prisma/schema.prisma |
| Description | No indexes on churchId, status, seeking fields used in all major queries. |
| Business Impact | Slow query response times degrade user experience at scale. |
| Technical Impact | Full table scans on every filtered query; exponential degradation with data growth. |
| Solution | Add @@index([churchId]), @@index([status]), @@index([seeking, state]) to schema. |
| Effort | 2 hours |

| H-11 N+1 Query in Alliance List [HIGH] ¦ Performance |  |
| --- | --- |
| File | apps/api/src/modules/alliances/ |
| Description | Each alliance triggers separate queries to fetch profile1 and profile2 details. |
| Business Impact | 100 alliances = 201 database queries; page load time multiplied. |
| Technical Impact | O(n) query count; database connection pool overwhelmed under load. |
| Solution | Use Prisma include: { profile1: true, profile2: true } in single query. |
| Effort | 1 hour |

| H-12 Vendor Search N+1 [HIGH] ¦ Performance |  |
| --- | --- |
| File | apps/api/src/modules/vendors/ |
| Description | Vendor list executes per-record queries for church name lookup. |
| Business Impact | Vendor search page loads slowly; unacceptable with large vendor lists. |
| Technical Impact | Each vendor record triggers an additional SELECT; linear query growth. |
| Solution | Join church in single query with include: { church: { select: { name: true } } }. |
| Effort | 1 hour |

| H-13 Frontend Stores JWT in localStorage [HIGH] ¦ Security |  |
| --- | --- |
| File | apps/web/src/stores/authStore.ts |
| Description | JWT access token stored in localStorage; vulnerable to XSS theft. |
| Business Impact | Any XSS vulnerability in any dependency can steal all user tokens. |
| Technical Impact | localStorage accessible to all JS on the page; persists across sessions. |
| Solution | Store in memory (Zustand), use httpOnly cookie for refresh token. |
| Effort | 3 hours |

| H-14 API Keys in Frontend Bundle [HIGH] ¦ Security |  |
| --- | --- |
| File | apps/web/.env |
| Description | VITE_CLAUDE_API_KEY exposed in frontend bundle; visible in browser devtools. |
| Business Impact | Anthropic API key can be extracted and used by anyone who opens devtools. |
| Technical Impact | API key in bundle is publicly visible; leads to unauthorized API usage charges. |
| Solution | All AI calls must go through backend; remove API key from frontend entirely. |
| Effort | 2 hours |

| H-15 No 404 Handler [HIGH] ¦ API |  |
| --- | --- |
| File | apps/api/src/main.ts |
| Description | Unmatched routes return NestJS default HTML error page. |
| Business Impact | Frontend receives HTML instead of JSON; causes parse errors in API client. |
| Technical Impact | Inconsistent error format breaks error handling in frontend. |
| Solution | Add catch-all route returning JSON { statusCode: 404, message: "Not Found" }. |
| Effort | 30 minutes |

| H-16 Counselling Register Missing Alliance Validation [HIGH] ¦ Logic |  |
| --- | --- |
| File | apps/api/src/modules/counselling/ |
| Description | allianceId field accepted but never validated against Alliances table. |
| Business Impact | Counselling sessions linked to non-existent or cross-church alliances. |
| Technical Impact | Referential integrity bypassed; orphaned session records possible. |
| Solution | If allianceId provided, verify it exists and belongs to caller's church. |
| Effort | 2 hours |

| H-17 Profile Photos Not Deleted on Profile Delete [HIGH] ¦ Data |  |
| --- | --- |
| File | apps/api/src/modules/profiles/ |
| Description | Deleting profile leaves orphaned photo files in storage. |
| Business Impact | Storage costs grow unboundedly; GDPR right-to-erasure compliance failure. |
| Technical Impact | Storage provider accumulates orphaned files; no cleanup mechanism. |
| Solution | Hook into Prisma onDelete to remove associated files from storage. |
| Effort | 2 hours |

| H-18 Missing Transaction on Alliance Create [HIGH] ¦ Data |  |
| --- | --- |
| File | apps/api/src/modules/alliances/ |
| Description | Alliance creation and notification dispatch not wrapped in transaction. |
| Business Impact | Alliance created but notification not sent (or vice versa) if partial failure. |
| Technical Impact | Inconsistent state possible if process crashes between the two operations. |
| Solution | Use prisma.$transaction([createAlliance, createNotification]). |
| Effort | 1 hour |

# Medium Priority Issues

Address in Sprint 2.

| M-01 No Request ID / Correlation ID [MEDIUM] ¦ Observability |  |
| --- | --- |
| File | apps/api/src/middleware/ |
| Description | No request tracing across services; impossible to correlate logs. |
| Business Impact | Cannot debug production issues; support team cannot trace user complaints. |
| Technical Impact | Log lines from different requests intermix; MTTR increases significantly. |
| Solution | Add X-Request-ID header middleware; propagate to all log lines. |
| Effort | 2 hours |

| M-02 Health Check Endpoint Missing [MEDIUM] ¦ Operations |  |
| --- | --- |
| File | apps/api/src/ |
| Description | No /health or /ready endpoint for load balancer and Kubernetes probes. |
| Business Impact | Load balancer cannot detect unhealthy instances; traffic routed to dead nodes. |
| Technical Impact | Kubernetes liveness/readiness probes cannot function; no auto-recovery. |
| Solution | Add GET /health returning { status, db, version, uptime }. |
| Effort | 1 hour |

| M-03 No API Versioning [MEDIUM] ¦ API Design |  |
| --- | --- |
| File | apps/api/src/ |
| Description | All routes at /api/* with no version prefix; breaking changes impossible to deploy safely. |
| Business Impact | Any breaking API change immediately breaks all clients. |
| Technical Impact | Cannot maintain backwards compatibility; blue-green deployments impossible. |
| Solution | Prefix all routes with /api/v1/. |
| Effort | 2 hours |

| M-04 Zod Schemas Duplicated [MEDIUM] ¦ Code Quality |  |
| --- | --- |
| File | packages/shared/src/ |
| Description | Validation schemas defined in both shared package and API modules independently. |
| Business Impact | Frontend and backend validation can diverge; inconsistent error messages. |
| Technical Impact | Maintenance burden doubles; schema drift introduces subtle bugs. |
| Solution | Consolidate to single source of truth in packages/shared. |
| Effort | 3 hours |

| M-05 useEffect Missing Dependencies [MEDIUM] ¦ Frontend |  |
| --- | --- |
| File | apps/web/src/pages/ |
| Description | Multiple useEffect hooks missing deps array entries; stale closures causing bugs. |
| Business Impact | UI shows stale data; user actions do not trigger expected updates. |
| Technical Impact | Stale closures capture old state values; React strict mode warnings. |
| Solution | Run eslint-plugin-react-hooks exhaustive-deps and fix all warnings. |
| Effort | 3 hours |

| M-06 tanstack-query staleTime Not Set [MEDIUM] ¦ Frontend |  |
| --- | --- |
| File | apps/web/src/ |
| Description | All queries refetch on every component mount; excessive API calls. |
| Business Impact | Poor performance; unnecessary loading states disrupt user experience. |
| Technical Impact | API server hit on every navigation; unnecessary bandwidth consumption. |
| Solution | Set defaultOptions: { queries: { staleTime: 5 * 60 * 1000 } } in QueryClient. |
| Effort | 30 minutes |

| M-07 Modal Accessible Name Missing [MEDIUM] ¦ Accessibility |  |
| --- | --- |
| File | apps/web/src/components/ui/Modal.tsx |
| Description | Dialog element lacks aria-labelledby; screen readers cannot announce modal title. |
| Business Impact | Accessibility compliance failure; screen reader users cannot use modals. |
| Technical Impact | WCAG 2.1 AA failure; potential legal liability in regulated markets. |
| Solution | Add id to title element, reference with aria-labelledby on dialog. |
| Effort | 1 hour |

| M-08 No Loading States on Mutations [MEDIUM] ¦ UX |  |
| --- | --- |
| File | apps/web/src/pages/ |
| Description | Buttons not disabled during mutation; double-submit possible. |
| Business Impact | Users can accidentally create duplicate alliances, sessions, or registrations. |
| Technical Impact | Race conditions on form submit; duplicate records in database. |
| Solution | Add disabled={mutation.isPending} and loading spinner to all submit buttons. |
| Effort | 2 hours |

| M-09 Console.log Statements in Production [MEDIUM] ¦ Code Quality |  |
| --- | --- |
| File | apps/api/src/ apps/web/src/ |
| Description | Debug console.log calls scattered throughout; pollutes production logs. |
| Business Impact | Log noise makes real errors hard to find; potential PII leakage in logs. |
| Technical Impact | Unstructured logs cannot be queried; log storage costs inflated. |
| Solution | Replace with structured logger (pino/winston); strip console.log in build. |
| Effort | 2 hours |

| M-10 TypeScript any Casts [MEDIUM] ¦ Type Safety |  |
| --- | --- |
| File | apps/web/src/ apps/api/src/ |
| Description | 23 instances of explicit 'any' type casting disabling type safety. |
| Business Impact | Runtime type errors in production that TypeScript would have caught. |
| Technical Impact | Type safety bypassed; refactoring becomes error-prone. |
| Solution | Define proper interfaces; use unknown with type guards where truly dynamic. |
| Effort | 4 hours |

| M-11 Missing Error Boundaries [MEDIUM] ¦ Frontend |  |
| --- | --- |
| File | apps/web/src/ |
| Description | No React Error Boundary components; any unhandled error crashes entire app. |
| Business Impact | Single component error takes down entire application for the user. |
| Technical Impact | No error isolation; React root unmounts on any unhandled throw. |
| Solution | Wrap route-level components in ErrorBoundary with fallback UI. |
| Effort | 2 hours |

| M-12 Church Registration No Email Verification [MEDIUM] ¦ Logic |  |
| --- | --- |
| File | apps/api/src/modules/auth/ |
| Description | Churches can register and immediately use the platform without email verification. |
| Business Impact | Fake or mistyped email addresses cause support issues; spam registrations possible. |
| Technical Impact | No ownership verification of email; notification emails silently fail. |
| Solution | Send verification email on register; require verified=true for login. |
| Effort | 4 hours |

| M-13 Notification Read State Not Persisted [MEDIUM] ¦ Logic |  |
| --- | --- |
| File | apps/api/src/modules/notifications/ |
| Description | Notification unread count resets on page refresh; state not stored in DB. |
| Business Impact | Users see incorrect unread counts; missed notifications cause confusion. |
| Technical Impact | UI state not backed by database; in-memory only; lost on refresh. |
| Solution | Add isRead boolean field to Notification model; persist read state. |
| Effort | 3 hours |

| M-14 Alliance Status Transitions Unvalidated [MEDIUM] ¦ Logic |  |
| --- | --- |
| File | apps/api/src/modules/alliances/ |
| Description | Alliance status can jump from PENDING to DISSOLVED without going through ACTIVE. |
| Business Impact | Invalid alliance states corrupt matrimonial records; reporting inaccurate. |
| Technical Impact | Business logic bypassed via direct API calls; state machine violated. |
| Solution | Implement state machine with valid transition map. |
| Effort | 2 hours |

# Low Priority Issues

Address in Sprint 3 or as capacity allows.

| L-01 README Incomplete [LOW] ¦ Documentation |  |
| --- | --- |
| File | README.md |
| Description | README has no setup instructions, env var documentation, or architecture overview. |
| Business Impact | New developers cannot onboard without asking team members. |
| Technical Impact | Onboarding friction; knowledge siloed in individuals. |
| Solution | Add Getting Started, Environment Variables, Architecture sections. |
| Effort | 2 hours |

| L-02 No .env.example File [LOW] ¦ Developer Experience |  |
| --- | --- |
| File | root/ |
| Description | Required environment variables undocumented; new developers cannot run locally. |
| Business Impact | Development environment setup requires trial and error. |
| Technical Impact | Missing env vars cause cryptic runtime errors; developer productivity lost. |
| Solution | Create .env.example with all required vars and safe placeholder values. |
| Effort | 30 minutes |

| L-03 Hardcoded Indian States List [LOW] ¦ Maintainability |  |
| --- | --- |
| File | packages/shared/src/constants.ts |
| Description | INDIAN_STATES array duplicated in 3 places across the codebase. |
| Business Impact | State list update must be applied in 3 places; easy to miss one. |
| Technical Impact | DRY principle violation; divergence risk between duplicates. |
| Solution | Single export from packages/shared/constants; import everywhere. |
| Effort | 1 hour |

| L-04 Date Formatting Inconsistent [LOW] ¦ UX |  |
| --- | --- |
| File | apps/web/src/ |
| Description | Dates formatted differently across components (en-IN vs en-US vs ISO). |
| Business Impact | Inconsistent date formats confuse users; unprofessional appearance. |
| Technical Impact | Each component implements its own formatting logic. |
| Solution | Create shared formatDate utility with consistent locale settings. |
| Effort | 1 hour |

| L-05 Missing Favicon and Meta Tags [LOW] ¦ SEO |  |
| --- | --- |
| File | apps/web/index.html |
| Description | No favicon, og:image, or description meta tags. |
| Business Impact | Poor social sharing appearance; generic browser tab with no icon. |
| Technical Impact | No Open Graph metadata; search engine snippet is generic. |
| Solution | Add brand favicon, Open Graph tags for social sharing. |
| Effort | 1 hour |

| L-06 No Prettier Config [LOW] ¦ Code Quality |  |
| --- | --- |
| File | root/ |
| Description | No shared Prettier configuration; inconsistent code formatting across team. |
| Business Impact | Code review noisy with formatting-only changes. |
| Technical Impact | Each developer uses personal editor formatting; merge conflicts increase. |
| Solution | Add .prettierrc with agreed rules; add format script to package.json. |
| Effort | 30 minutes |

# Risk Matrix

Summary of key risk areas identified during the review.

| Area | Risk Level | Key Finding |
| --- | --- | --- |
| Authentication | CRITICAL | Hardcoded JWT secret enables auth bypass |
| Data Privacy | CRITICAL | Cross-church data leakage on all list endpoints |
| Injection Attacks | CRITICAL | SQL injection in profile search |
| Performance | HIGH | No DB indexes; N+1 queries; no pagination |
| Frontend Security | HIGH | JWT in localStorage; API key in bundle |
| Error Handling | MEDIUM | Stack traces exposed; no error boundaries |
| Observability | MEDIUM | No request tracing; no health checks |
| Code Quality | MEDIUM | TypeScript any casts; duplicate schemas |